SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM01

# Design Brief – Review 2

## 0. Header

| Project code | FA26SE114 |
| --- | --- |
| Project name | ScentStation – Multi-brand IoT Perfume Experience Platform |
| Team |  |
| Supervisor | Truong Long & Nguyen Van Chien |
| Repository link (tag review-2) | https://github.com/nhax-work/Muti-Brand_PerfumeIOT |
| Version | 1.0 |
| Date | 22/10/2026 |

## 1. Scope

### 1.1 Registration Changes

| Section | Current | Proposed | Reason |
| --- | --- | --- | --- |
| Rental model | Rental contract approved by admin; fixed fee + revenue share | Self-service prepaid package (3/6/12 months) + storage plan; one invoice per slot | No manual approval; platform is paid first, so no unpaid debt |
| Spray trigger | Machine sprays right after payment | Customer presses the lit slot button within 60 s, else forfeited | No spray when the customer has already left |
| User roles | 6 roles | 4 roles: Super Admin, Operations, Inventory, Brand Admin | No requirement needs the split |
| Onboarding, refund | Admin creates brands; refund via gateway | Brand self sign-up; manual refund by claim; monthly payout | Less admin work |

### 1.2 Out of Scope

| Item | Reason |
| --- | --- |
| Remote firmware update | One pilot machine; firmware is flashed by hand. Future work. |
| Promotions, SMS/Zalo alerts | Not needed for the core flow; email covers money and stock events. |
| Card / foreign payment, automatic refund | PayOS accepts VietQR only and has no refund API. |
| Separate permissions inside one brand | One Brand Admin role is enough for the MVP. Future work. |

## 2. System at a Glance

Problem: Perfume brands want more places where people can try their scents, but a counter with staff is expensive.

Solution. ScentStation is an IoT machine with several independent slots. A customer picks a scent on the kiosk, pays by VietQR (PayOS), then presses the lit button of that slot to get exactly one spray. Brands rent single slots online with prepaid packages, set their own price, and see only their own data, even when several brands share one machine. The platform owns all machines, collects spray money and pays brands every month.

Core value. Safe, exactly-once spraying; slot-level data isolation between brands; a clear revenue split between brand and platform.

Architecture: React kiosk + React admin web → NestJS modular monolith (PostgreSQL, Redis) → MQTT (Mosquitto) → ESP32 machines; PayOS webhooks.

## 3. Key Design Decisions

| ID | Decision | Options considered | Chosen option and rationale | Owner | Related FR / diagram |
| --- | --- | --- | --- | --- | --- |
| D1 | Exactly-once spraying | (a) Spray when the webhook arrives; (b) webhook arms a signed command, customer presses | (b). HMAC signature + TTL; device rejects expired or duplicate IDs; 800 ms hardware cap; one active customer command per machine. | Ngo Phan Triet | F-03; BR-002, BR-010; dispense sequence diagram |
| D2 | Slot-level data isolation | (a) brand_id on Machine; (b) filter by hand in each query; (c) one scoping guard | (c). One machine has many brands, so filter by orders.brand_id / slot_rentals; out of scope → FORBIDDEN_SCOPE. | Dao Van Hoang | F-08; BR-003, BR-012; ERD |
| D3 | Revenue owner per order | (a) Compute at report time; (b) save revenue_owner on the order | (b). Stock owner changes after liquidation; old orders keep their owner. A DB trigger blocks updates. | Ngo Phan Triet | F-07, F-11; BR-013; ERD |
| D4 | Device link and safety | (a) HTTP polling; (b) MQTT, one credential per device | (b). Topics per serial, ACL, heartbeat 30 s. Pump + valve (~250 ms); hardware timer closes the valve; E-stop cuts 12 V. | Truong Le Thanh Nha | F-03, F-10; BR-010; NFR-04; MQTT spec |
| D5 | Safe stop of sales | (a) MAINTENANCE at once; (b) DRAINING first | (b). No new orders, but paid customers are served. Refill ticket blocks orders; 3 failed sprays turn the slot off. | Nguyen Quoc Tai | F-09, F-10; BR-010; Machine state diagram |

## 4. Top Risks

| ID | Risk | Impact | How we verify or mitigate | Owner |
| --- | --- | --- | --- | --- |
| R1 | Current pump (brushed motor) is unsafe with flammable perfume; spray volume may vary. | No real-perfume demo in the pilot. | Test with water; buy a brushless, alcohol-safe pump; weigh sprays (0.01 g); 1,000 cycles per slot. Fallback: 2 real + 2 simulator slots. | Truong Le Thanh Nha |
| R2 | PayOS has no sandbox; webhooks can arrive late. | Payment bugs found only in the pilot. | Mock gateway + signed sample webhooks in CI; small real payments; late money → REFUND_PENDING. | Ngo Phan Triet |
| R3 | Large scope: ~300 must-have requirements, only ~44% tested. | Missing or untested features. | Fixed cut order (nice-to-have items first); never cut safe spraying or revenue split; CI test-tracing gate. | Nguyen Quoc Tai |

## 5. Known Gaps

| ID | Gap | Location | Plan | Owner | Due |
| --- | --- | --- | --- | --- | --- |

## 6. Proposed Mandatory Features

| ID | Feature | Actor | Acceptance criteria (testable) | Test | Status |
| --- | --- | --- | --- | --- | --- |
| F-01 | Order on kiosk | Customer | Only available slots can be ordered; order saves price, brand, revenue owner; 2nd open order on a machine is refused. | TC-F01-01..03 | Done |
| F-02 | Pay by VietQR | Customer, PayOS | QR in ≤ 3 s; bad-signature webhook rejected; repeated webhook applied once; unpaid after 300 s → EXPIRED, link cancelled. | TC-F02-01..03 | Done |
| F-03 | Press-button spray | Customer, Machine | Button lights ≤ 5 s after PAID; press in 60 s → one spray, DISPENSED only on success result; no press → FORFEITED. | TC-F03-01..03 | In progress |
| F-04 | Refund claim | Customer, Ops Staff | Failed order shows incident QR; bank account stored encrypted, seen only by assigned staff after re-auth, deleted on close. | TC-F04-01..03 | Done |
| F-05 | Brand sign-up | Brand Admin | Creates brand + Brand Admin; renting refused until email is verified and the framework agreement is accepted. | TC-F05-01..03 | Done |
| F-06 | Rent slots | Brand Admin, PayOS | Each slot: package + one storage plan; total = price × months × (1 − discount) + storage; one invoice per slot; unpaid 15 min → CANCELLED. | TC-F06-01..03 | Done |
| F-07 | Expiry, liquidation | Brand Admin, Super Admin | EXPIRING at T−7 days; GRACE at T if not renewed; LIQUIDATED after grace; new orders then belong to PLATFORM. | TC-F07-01..03 | In progress |
| F-08 | Data isolation | Brand Admin | Brand A gets 403 FORBIDDEN_SCOPE on brand B data on the same machine; B's slots show only 'unavailable'. | TC-F08-01..03 | In progress |
| F-09 | Stock, refill ticket | Inventory Staff | First bottle install starts the invoice term; open refill ticket blocks new orders and mutes door alert. | TC-F09-01..03 | In progress |
| F-10 | Monitoring, alerts, maintenance | Ops Staff, Machine | 2 missed heartbeats → UNSTABLE, 90 s → OFFLINE + alert; 3 failed sprays → slot MAINTENANCE; NORMAL only after checklist. | TC-F10-01..03 | In progress |
| F-11 | Revenue split, payout | Super Admin, Brand Admin | Payout = BRAND orders DISPENSED + FORFEITED in month; PAID needs re-auth + transaction code; brand never sees PLATFORM orders. | TC-F11-01..03 | Done |

## 7. Non-Functional Requirements

| ID | Quality attribute | Metric | Threshold | Measurement method |
| --- | --- | --- | --- | --- |
| NFR-01 | Performance | Webhook → lit button time | ≤ 5 s | Log timestamps, 50 real orders |
| NFR-02 | Reliability | Paid orders with unknown result | ≤ 1 % | Order statistics, ≥ 5 pilot days |
| NFR-03 | Security | Brand endpoints passing cross-brand tests | 100 % | Isolation test suite in CI |
| NFR-04 | Safety | Max valve open time per spray | ≤ 800 ms | Firmware test with bad commands |
| NFR-05 | Scalability | Machines online at the same time | ≥ 50 | Load test, 50 Device Simulators |
| NFR-06 | Maintainability | Test coverage of core modules (order, spray, rental, expiry, revenue, stock) | ≥ 60 % | Vitest coverage report in CI |

## 8. Ownership Map

| Member | Role | Owned parts (2–3) | Main workflow owned | Key decisions / PRs |
| --- | --- | --- | --- | --- |
| Ngo Phan Triet | Tech lead, frontend | Orders, PayOS, refund claim; spray commands + simulator; revenue split, payout | WF-01 | D1, D3; PRs: PayOS, safe stop, payout |
| Truong Le Thanh Nha | Hardware, firmware | ESP32 firmware + MQTT; pump, valve, button circuit; calibration, endurance test | WF-04 | D4; PR: ESP32 pump control |
| Dao Van Hoang | Backend | Login, brands, isolation; slot rental, invoices, expiry; sign-up, agreements | WF-02 | D2; PRs: rental flow, rental screens |
| Nguyen Quoc Tai | Backend | Stock, refill ticket; machines, alerts, maintenance; reports | WF-03 | D5; PRs: kiosk spray guide, acceptance criteria |

# Appendix A – Defense 1.1 Targets

### A1. Main Workflows

| ID | Workflow | Actors | Trigger | Business outcome | Features | Entity states | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WF-01 | Buy and get one spray | Customer, PayOS, Machine | Customer picks a scent on the kiosk | Customer gets exactly one spray; money recorded for the brand | F-01, F-02, F-03, F-04 | Order: CREATED → PENDING_PAYMENT → PAID → DISPENSE_REQUESTED → DISPENSED / FORFEITED / FAILED; DispenseCommand: CREATED → SENT → ACKNOWLEDGED → SUCCEEDED | Ngô Phan Triết |
| WF-02 | Rent slots and start selling | Brand Admin, PayOS, Inventory Staff | Brand Admin starts a checkout | Slot sells the brand's scent at the brand's price | F-05, F-06, F-09 | SlotRental: DRAFT → ACTIVE; Bottle: IN_STOCK → INSTALLED | Hoàng |
| WF-03 | Refill a slot | Inventory Staff, Customer, Machine | Low-stock alert on a slot | Slot is refilled with no sale during the work | F-09, F-10, F-01 | Bottle: LOW → EMPTY (old), IN_STOCK → INSTALLED (new); Alert: OPEN → RESOLVED | Nguyễn Quốc Tài |
| WF-04 | Handle a slot fault | Machine, Operations Staff | 3 failed sprays in a row on one slot | Faulty slot stops selling, is fixed and sells again | F-03, F-10, F-04 | Slot: AVAILABLE → MAINTENANCE → AVAILABLE; Alert: OPEN → ACKNOWLEDGED → RESOLVED; MaintenanceTicket: OPEN → … → CLOSED | Thanh Nha |

### A2. Demo Scenarios

| ID | Workflow | Type | Preconditions and data | Main steps | Expected result | Presenter |
| --- | --- | --- | --- | --- | --- | --- |
| DS-01 | WF-01 | Main | Seed data (1 machine, 2 real + 2 simulator slots, 2 brands); machine ONLINE | Pick scent → accept button rule → scan QR, pay → press lit button | One spray; order DISPENSED; brand revenue +1 order | Ngô Phan Triết |
| DS-02 | WF-01 | Exception | Seed data (1 machine, 2 real + 2 simulator slots, 2 brands); simulator set to fail the spray | Pay → press → device returns FAILED → scan incident QR → send claim | Order FAILED + manual review; RefundClaim OPEN; staff sees it | Ngô Phan Triết |
| DS-03 | WF-02 | Main | Brand with verified email and accepted agreement; 2 free slots | Pick 2 slots + 6-month package + storage plan → accept annex → pay → staff installs bottle | 1 payment, 2 invoices; invoice ACTIVE; scent shown on kiosk | Hoàng |
| DS-04 | WF-02 | Exception | Same brand; hold time shortened in staging config | Create checkout, do not pay until hold time ends | Invoices CANCELLED; slots free again | Hoàng |
| DS-05 | WF-03 | Main | Seed data (1 machine, 2 real + 2 simulator slots, 2 brands); slot 1 bottle LOW, alert OPEN | Staff opens refill ticket → replaces bottle → closes ticket | New bottle INSTALLED; alert RESOLVED; kiosk sells again | Nguyễn Quốc Tài |
| DS-06 | WF-03 | Exception | Refill ticket open on the machine | Customer tries to order on the kiosk | Order refused (MACHINE_IN_MAINTENANCE); kiosk shows out of service | Nguyễn Quốc Tài |
| DS-07 | WF-04 | Main | Seed data (1 machine, 2 real + 2 simulator slots, 2 brands); slot 3 forced to fail | 3 paid orders fail → staff acknowledges alert → ticket → diagnostic spray (re-auth) → checklist → enable slot | Slot MAINTENANCE then AVAILABLE; diagnostic spray not in revenue | Thanh Nha |
| DS-08 | WF-04 | Exception | Real ESP32 machine ONLINE | Unplug the machine's network, wait, plug back | UNSTABLE after 2 missed heartbeats, OFFLINE + alert at 90 s; kiosk stops selling; reconnects in ≤ 60 s | Thanh Nha |

### A3. Functional Test Case Target

| Source | Count | Minimum per item | Subtotal |
| --- | --- | --- | --- |
| Mandatory features | 11 | 3 | 33 |
| Main workflows (end-to-end) | 4 | 1 | 4 |
| State transitions of main entities | 7 | 1 | 7 |
| Agreed NFRs | 6 | 1 | 6 |
| Committed total |  |  | 50 |

Automated in CI: at least 50% of the committed total. Our plan: at least 40 of 50 automated (Vitest unit, integration and end-to-end tests with the Device Simulator). Main entities: Order, DispenseCommand, SlotRental, Bottle, Machine, RefundClaim, BrandPayout.